### INTERNATIONAL ELECTROTECHNICAL COMMISSION (IEC) SCHEME

FOR CERTIFICATION TO STANDARDS RELATING TO EQUIPMENT FOR USE IN EXPLOSIVE ATMOSPHERES (IECEx SCHEME)

Title: WG3 – OD017, Drawing and Documentation Guidance for IEC Ex Certification - Activity Report 2008

Circulation: ExTAG Members, IECEx Officers

INTRODUCTION

This report was prepared by ExTAG WG3 Convenor, Mr Jim Birch, and is issued for noting by members during the ExTAG Paris Meeting

For

Michel Brenon

ExTAG Secretary

| Address: SAI Global Building Level 7 286 Sussex Street Sydney NSW 2000 Australia | IECEx Secretariat Contact Details: Tel: +61 2 8206 6940 Fax: +61 2 8206 6272 e-mail: chris.agius@iecex.com http://www.iecex.com | ExTAG Secretary Mr Michel Brenon/LCIE Tel: +33 1 40 95 5519 Fax: +33 1 40 95 5520 e-mail: michel.brenon@lcie.fr |
| --- | --- | --- |

WG3 – OD017, Drawing and Documentation Guidance for IEC Ex Certification

Activity Report 2008

At the Denver ExTAG meeting a timetable was provided for work on the current revision of OD017.

Work is progressing albeit not to the timetable proposed in Denver. The problems resulting in delays have been my own and I apologise for these delays. The working group has been timely in providing their comments – thank you working group members.

To date the comments received from WG members have been collated and the draft OD017 ver 4 is 75% completed. At this stage the requirements of clause 30 of IEC 60079.0 and the requirements for IEC 62013 and IEC 62086 are still to be added (as per proposal at Shanghai meeting). Upon completion it will be circulated to WG members and the process resumed. A revised timetable has been prepared and included below.

Received to date  	Comment and input received from WG members

30 November 2008      	Circulation of draft document along with any issues requiring further discussion for further comment.

2 February 2009      	Comment on draft received

16 March 2009   	Final draft circulated for comment

20 April 2009		Comment on Final draft received

25 May 2009      	Submit revised document and report to ExTAG

Jim Birch

Convenor, WG3